## Slide 1: Lean Six Sigma Green Belt
Project Report Presentation: Pharmaceutical Industry
Project Number: XXX
Project Name: Reporting Quality Restoration
Project Team Leader: XXX
Project Champion: XXX

## Slide 2: Six Sigma Roadmap
Measure
Analyze
Improve
Control
Define

## Slide 3: Operational Definitions of Key Terms
Key Terms | Operational Definitions
Minor Enhancement | Change to a system that requires less than 160 hours to complete
Demand Management | Process to identify required work for a given team to perform
ETL | Extract Transform Load – acronym for data feed process to add data into a data warehouse
Data Warehouse | Database holding data for the purposes of reporting
Estimate | XYZ process performed by off-shore resources to determine the number of hours to complete a work request
FRS | Functional Requirements Specification – ABC Document capturing requirements for a given demand item

## Slide 4: Problem & Goal
Problem Statement:
In the last three months 71% of minor enhancement projects have been delayed and involve rework.
Goals Statement:
Reduce the delays and volume of rework by 50%

## Slide 5: Project Scope
In Scope:
Minor Enhancement Demand Management
Requirements gathering process
Documentation
Items Out of Scope:
XYZ internal processes
SDLC/Compliance process
XYZ training

## Slide 6: Project Justification and Expected Results
Relevant Metrics and Improvement Targets:
Operational/Strategic Impact:
Reduce delays to business needs and timelines
Maximize value created with monthly demand pool hours
Reduce business and IS expense investing in additional resources
Improve image with customer with consistent, improved delivery
Metrics | Improvement Target
Minor Enhancement Delivery Date | Reduce items delayed by 50%

## Slide 7: Financial Impact: Business Case or COPQ Calculation
ABC pays for 1,120 enhancement hours each month whether used or not.
Customer cost increases due to delays and missed deadlines when external vendors are involved in demand management.
Examples:
Delay | Reason | Time Cost
Missed Change Approval | Documents incomplete; Change approval incomplete | 1 week
Added Requirements | Missed requirements initially | 2 weeks

## Slide 8: Project Team Membership
Role | Name & Title
Project Champion | XXXX
Project Team Leader(s) | XXXX
LSS Green Belt Candidate | XXXX
Core Team Members | XXXX XXXX XXXX XXXX
Ad hoc or SMEs | XXXX

## Slide 9: Project Plan- Milestones and Timing
Phase | Jul | Aug | Sep | Oct | Nov | Dec | Jan | Feb | Mar
Define |  |  |  |  |  |  |  |  | 
Measure |  |  |  |  |  |  |  |  | 
Analyze |  |  |  |  |  |  |  |  | 
Improve |  |  |  |  |  |  |  |  | 
Control |  |  |  |  |  |  |  |  | 

## Slide 10: Voice of Customer to CTQ Analysis

## Slide 11: Stakeholder Analysis Worksheet
Name or Group | Strongly Against | Moderately Against | Neutral | Moderately Supportive | Strongly Supportive
XXXX |  |  |  |  | X
XXXX |  |  |  | X | 
XXXX |  |  |  | X | 
XXXX |  |  |  | X | 
XXXX |  |  | X |  | 
XXXX |  |  | X |  | 
XXXX |  |  | X |  | 
XXXX |  |  | X |  | 
XXXX |  |  |  |  | X

## Slide 12: High Level Process Map (SIPOC)
SUPPLIER | INPUT (use nouns) | PROCESS (use verbs) | OUTPUT (use nouns) | CUSTOMER
ABC IS CRM/Solutions | Business need | Create Demand | Demand Request | ABC PMO - Demand Management
ABC PMO - Demand Management | Demand Request | Prioritize Demand | Prioritized List | XYZ BIM
XYZ BIM | Priorizited List | Estimate Work | Work Estimates | ABC IS CRM/Solutions
ABC IS CRM/Solutions | Re-Prioritize List | Prioritize Demand | Re-Prioritized List | XYZ BIM
XYZ BIM | Re-Prioritized List | Perform Work | Completed Enhancement | ABC IS CRM/Solutions
ABC IS CRM/Solutions | Completed Minor Enhancement | Testing | Tested Enhancement | XYZ BIM
XYZ BIM | Tested Enhancement | Implement | Implemented Enhancement | ABC IS CRM/Solutions

## Slide 13: Six Sigma Roadmap
Measure
Analyze
Improve
Control
Define

## Slide 14: Project Y (or Ys) in Y=f(x)
Project Y = Delivery of Minor Enhancement work on the Deploy Date provided by the vendor

## Slide 15: Current State Detailed Process Map

## Slide 16: Plan for Baseline Data Collection
Data Collection Plan (Measure Phase) |  |  |  |  |  |  |  |  |  | 
 | What to Measure |  | Operational Definition |  | Data Collection |  |  |  |  | 
Ref # | Question to Answer | Measure Name | Words | Formulas | Data Type | Sample Size | Collection Method | Who collects | Tools to use | Stratification Variables
1 | How many demand items are entered in each month | Demand Volume | Demand entries appearing on Mehul's list each month | List | Categorical | 10 | Excel | ABC | Weekly Report | Month Name Demand Items
2 | How quickly do demand items receive estimates | Estimate Turnaround | XYZ Estimates | List | Continuous | 5 | PPT | XYZ | Weekly XYZ Report | Month Name Demand Items Estimate Date
3 | How long does it take to have an approved FRS? | FRS Approval Time | FRS Approval | Email | Continuous | 5 | Email | XYZ | Outlook | Demand Items Email Date
4 | How long does it take to get document signatures | SDLC Approval | Document Signature | N/A | Continuous | 5 | Email | XYZ | Interview | Signature Date UAT Date
5 | How often is a demand item completed in the original timeline? | ME Accuracy | Estimation Accuracy | N/A | Continuous | 5 | Interview | XYZ | Interview | Month Name Demand Items Deploy Date

## Slide 17: Baseline Performance (Y or Ys)
Chart: Promised Date vs Delivered Date
Delivery Date | 10 | 28 | 28 | 0 | 34 | 15 | 0 | 22 | 57 | 43 | 0 | 0 | 29 | 57 | -17 | 7 | 1 | 0
On Time | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Upper Boundary | 14 | 14 | 14 | 14 | 14 | 14 | 14 | 14 | 14 | 14 | 14 | 14 | 14 | 14 | 14 | 14 | 14 | 14
Lower Boundary | -14 | -14 | -14 | -14 | -14 | -14 | -14 | -14 | -14 | -14 | -14 | -14 | -14 | -14 | -14 | -14 | -14 | -14
Notes: Generate an average (dotted line) for delivered date

## Slide 18: Measure Baseline Performance
 | Current | Goal
COPQ | 93 hours rework | 40 hours rework
Relevant Metric | 33% | 17%
PPM (of DPMO) | 333333 | 166667
Sigma Level | 1.93 | 2.47

## Slide 19: Other Relevant Metrics
Metrics | Baseline Performance
Functional Requirements Specification Created | 5-10 days
Estimate Provided | 2 days after FRS
Deploy/UAT Date Provided | 1-6 days after estimate provided

## Slide 20: Measure Process Capability
Process Name | Capability (Sigma)
Minor Enhancement Delivery | 1.33

## Slide 21: Six Sigma Roadmap
Measure
Analyze
Improve
Control
Define

## Slide 22: Cause-Effect Diagram(s)

## Slide 23: 5 Why Analysis
# | Why | Reason
1 | Why are Minor Enhancements not completing on time? | Requirements are incomplete
2 | Why are requirements incomplete? | Not all needed parties present during creation
3 | Why aren’t all parties present? | FRS creation occurred before parties were involved
4 | Why did FRS creation occur before all parties were involved? | Demand was already prioritized and FRS had to be completed
5 | Why was work prioritized before requirements were completed? | Process prioritized work requests before understanding complete requirements

## Slide 24: Current State FMEA
Process Step or Variable or Key Input | Potential Failure Mode | Potential Effect on Customer Because of Defect | SEV | Potential Causes | OCC | Current Process Controls | DET | RPN
What is the process step? | In what ways can the Process Step, Variable, or Key Input go wrong? (chance of not meeting requirements) | What is the impact on the Key Output Variables (customer requirements) or internal requirements? | How Severe is effect to the customer? | What causes the Key Input to go wrong? (How could the failure mode occur?) | How frequent is cause likely to Occur? | What are the existing controls that either prevent the failure mode from occurring or detect it should it occur? | How probable is Detection of cause? | Risk Priority # to rank order concerns
FRS Creation | Incomplete Requirements | Rework and Delays | 4 | Data not entered | 8 | Business performs User Acceptance testing | 8 | 256
Document Approval | Resource not available for wet signature | unsigned documents stop the process and no result is delivered | 3 | Lack of coordination between resources | 8 | Work stops without signed documents | 8 | 192

## Slide 25: VA/NVA Analysis Process Map(s)
13 Steps
5 VA Steps
6 NVA/BNVA Steps

## Slide 26: Impact Control Matrix
 |  | Impact Control Matrix |  | 
 |  | Potential IMPACT on delays |  | 
 |  | High | Medium | Low
Ability to Make and Control Changes | Control | Complete FRS before prioritizing work | Leverage digital signatures for documentation approval | Omit
 | Influence | First In First Out for demand | Reduce long UAT duration | Omit
 | No Control | Change vendor process | Omit | Omit

## Slide 27: Data Collection Plan for Analyze Phase
Theory Test Plan |  |  |  |  | 
Ref | Theories to be tested (select from C-E Diagram, and/or Impact Control Matrix | Data Required | Tools to be Used | Results that will support theory | Results that will rule out theory
1 | Incomplete Requirements Gathering after Prioritization | Demand List Vendor tracking list | Excel, charts | Delay reasons due to requirements changing | Delay reasons due to other factors
2 | Document Approvals | Demand List Vendor tracking list | Excel, charts | Delay in document approval causes delivery delays | Signatures and approvals taken in timely fashion
3 | Long running UAT | Demand List Vendor tracking list | Excel, charts | Delays in user acceptance cause delivery delays | Delay reasons due mostly to other factors
4 | Project Delays | Demand List Vendor tracking list | Excel, charts | Projects drive majority of demand requests | Projects do not drive majority of demand requests
5 | Resourcing Issues | Demand List Vendor tracking list | Excel, charts | Lack of correct resources causes delays | Delay reasons mostly due to other factors

## Slide 28: Potential Xs—Theories To Be Tested
X1: Incomplete requirements after prioritization cause delays
X2: Document approvals cause delays
X3: Long Running UAT drives delays
X4: Project Delays cause demand delays
X5: Resourcing Issues drive delays

## Slide 29: Test of Theories: X1
Of 18 minor enhancements 33%, the majority, were due to requirements issues after prioritization
X1: Incomplete requirements after prioritization

## Slide 30: Test of Theories: X2
X2: Delays in Documentation Signature/Approval
Of 18 Minor Enhancements
only 6% were delayed
and missed critical
CAB deadlines due to
document approval
delays.
Chart: 
| Ready for CAB | Missed CAB
ME Breakdown | 17 | 1

## Slide 31: Test of Theories X3
X3: Long Running UAT
Of 18 Minor Enhancements
Only 11% were delayed
due to long running UAT
Chart: 
| Normal UAT | Long Running UAT
ME Breakdown | 16 | 2

## Slide 32: Test of Theories X4
X4: Project Delays drive ME delays
Of 18 Minor Enhancements
only 11% were delayed and
related to projects
Chart: 
| Non-Project Related | Project Related
ME Breakdown | 16 | 2

## Slide 33: Test of Theories X5
X5: Resourcing Issues drive ME delays
Of 18 Minor Enhancements
only 6% were delayed
and related to resource
issues
Chart: 
| No Resource Issue | Resource Issue
ME Breakdown | 17 | 1

## Slide 34: List of Vital Few Root Causes (Proven Xs)
Y=f(X1,……Xn)
Vital Few Xs are:
X1: Missed Requirements

## Slide 35: List of Vital Few Wastes
Vital Few Wastes are:
Time spent on rework to redefine incomplete requirements
Multiple Meetings held each week for same demand

## Slide 36: Six Sigma Roadmap
Measure
Analyze
Improve
Control
Define

## Slide 37: Improvement Strategies for Proven Xs
Proven Xs (Causes) | Strategies
Incomplete Requirements | Add Control Gate to ensure completion of requirements before demand is prioritized Minimize Meetings

## Slide 38: Descriptions of Possible Solutions (Pros and Cons)
Possible Solution | Strengths (Pros) | Weaknesses (Cons)
Move FRS Earlier | Gain better requirements upfront | Change for end users
ABC Creates FRS | Employees better equipped to document requirements | Resources already stretched; resistance
Video Conferencing | Virtual Meeting Rooms to better explain requirements | Not consistently able to show better requirements using this medium; limited rooms to schedule
Electronic Signers | Minimize time spent approving documents | Time savings minimal for usual signers

## Slide 39: Evaluation using Criteria-Based Selection Matrix
 |  | Rankings (1-5) |  |  |  |  |  |  | 
Evaluation Criteria | Weighting Factor | Option 1 | Weighted Score | Option 2 | Weighted Score | Option 3 | Weighted Score | Option 4 | Weighted Score
 |  | Move FRS Earlier |  | ABC Creates FRS |  | Video Conferencing |  | Electronic Signers | 
 |  | Rankings |  | Rankings |  | Rankings |  | Rankings | 
Cost | 4 | 5 | 20 | 5 | 20 | 3 | 12 | 5 | 20
Schedule | 3 | 4 | 12 | 2 | 6 | 2 | 6 | 2 | 6
Risk | 5 | 2 | 10 | 3 | 15 | 2 | 10 | 3 | 15
Performance | 5 | 3 | 15 | 3 | 15 | 3 | 15 | 4 | 20
Reliability | 5 | 4 | 20 | 4 | 20 | 2 | 10 | 4 | 20
Usability | 3 | 4 | 12 | 4 | 12 | 2 | 6 | 2 | 6
Reusability | 5 | 5 | 25 | 4 | 20 | 5 | 25 | 5 | 25
Architecture consistency | 4 | 5 | 20 | 3 | 12 | 4 | 16 | 5 | 20
Feature support | 5 | 5 | 25 | 3 | 15 | 5 | 25 | 3 | 15
Scalability | 2 | 5 | 10 | 2 | 4 | 3 | 6 | 4 | 8
Portability | 2 | 5 | 10 | 5 | 10 | 1 | 2 | 1 | 2
Software support | 3 | 4 | 12 | 4 | 12 | 2 | 6 | 5 | 15
Cultural | 5 | 4 | 20 | 1 | 5 | 2 | 10 | 3 | 15
TOTAL | 51 | TOTAL | 211 | TOTAL | 166 | TOTAL | 149 | TOTAL | 187
Rating | 51 | Total | 211 | Total | 166 | Total | 149 | Total | 187
 |  | Recommended |  |  |  |  |  |  | 

## Slide 40: List of Selected Remedies (Solutions)
Top Selected Remedy
Move FRS earlier in the process before prioritization

## Slide 41: Future State Process Map(s)
Gate Checkpoint

## Slide 42: Standard Work
Standard work is documented and presented in the following fashion:
The process map and control gate make up the work instructions followed by the group
Work Instructions are posted on the BIM ME Demand Management SharePoint site for reference

## Slide 43: Updated Process FMEA
Process Step or Variable or Key Input | Potential Failure Mode | Potential Effect on Customer Because of Defect | SEV | Potential Causes | OCC | Current Process Controls | DET | RPN | Actions Recommended | Resp.& Target Date | Actions Taken | SEV | OCC | DET | Future RPN
What is the process step? | In what ways can the Process Step, Variable, or Key Input go wrong? (chance of not meeting requirements) | What is the impact on the Key Output Variables (customer requirements) or internal requirements? | How Severe is effect to the customer? | What causes the Key Input to go wrong? (How could the failure mode occur?) | How frequent is cause likely to Occur? | What are the existing controls that either prevent the failure mode from occurring or detect it should it occur? | How probable is Detection of cause? | Risk Priority # to rank order concerns | What are the actions for reducing the Occurrence of the cause, or improving Detection? Should have actions on high RPN's or Severity of 9 or 10. | Who's Responsible for the recommended action? What date? | What were the actions implemented? Include completion month/year. (Then recalculate resulting RPN.) | Future Severity | Future Occurance | Future Detection | 
FRS Creation | Incomplete Requirements | Rework and Delays | 4 | Data not entered | 8 | Business performs User Acceptance testing | 8 | 256 | Leverage needed stakeholders for requirements | Demand Requestor | Completed (2/2017) | 8 | 2 | 3 | 48

## Slide 44: Barrier and Aids Chart
Barriers:
Requestors will ask for their work to be done immediately by process owner
Requestor wants to start work before weekly demand meeting prioritization
FRS Quality Issues
Counter Measures
Metrics to track this activity for process owner
Vendor and process owner to ensure work flows through process
Gate check will ensure improved quality; incomplete requirements forced to return to process start

## Slide 45: Change Management Plan
Create Change Team
  Identify key stakeholders for the change team
  Interview stakeholders one-on-one to identify key concerns and resolutions
  Establish change owner
Implement Change to Process
  Leverage change owner as champion
    Resolve operational questions
    Manage and lead process with stakeholders
Gather Process Metrics
  Establish metrics gathering and reporting
  Report up to Sr. Management and Process Stakeholders

## Slide 46: Implementation Plan
Step | Task | Timing | Owner
1 | Create Demand Site | 2 Weeks before Implementation | Green Belt Candidate, PMO
2 | Create Training Material | 2 Weeks before implementation | Green Belt Candidate, Process Owner
3 | Conduct Training | 1 Week before implementation | Green Belt Candidate
4 | Cut Over to New Process | Implementation Day | Green Belt Candidate, Process Owner, Requestors
5 | Remove Access to Legacy Site | Implementation Day | Green Belt Candidate, PMO
6 | Add Legacy Demand Items | Week of implementation | Process Owner, Requestors

## Slide 47: Proof of Improvements
Control Gate Behavior Post-Implementation
Chart: Demand with Approved FRS
| 42705 | 42736 | 42767 | 42795
# of Demand Items | 0 | 0 | 0 | 7

## Slide 48: Six Sigma Roadmap
Measure
Analyze
Improve
Control
Define

## Slide 49: Control Plan
Process Control Plan |  |  |  |  |  |  |  |  |  |  |  | 
Process Control Plan for: BIM Minor Enhancement Process |  |  |  |  |  | Date: March 2017 |  |  |  |  |  | 
Control Subject | Subject Goal (Standard) | Unit of Measure | Sensor | Frequency of Measurement | Sample Size | Where Measurement Recorded | Measured by Whom | Criteria for Taking Action | What Actions to Take | Who Decides | Who Acts | Where Action Recorded
Questionnaire | 5 Questions fIlled out | Completion | Vendor Review | Weekly | Varies | Weekly Status | Vendor | >1 Incomplete | Retraining | Process Owner | Process Owner | Vendor Report
FRS Gate | Approved FRS | Completion | Process Owner Review | Weekly | Varies | Weekly Status | Process Owner | >1 Incomplete | Retraining | Process Owner | Process Owner | Vendor Report
FRS Time | <5 days | Time Stamps | Vendor Review | Monthly | 15 | Monthly Report | Vendor | >15 exceed | Analyze; Determine Action | Process Owner | Process Owner; Vendor; Requestor | Vendor Report
Demand Order | First In First Out | Prioritization | Process Owner Review | Monthly | 15 | Monthly Report | Vendor | >5 escalated | Analyze; Determine Action | Process Owner | Process Owner | Vendor Report

## Slide 50: Procedures/Policies
New Procedure
Process Owner acts as gate check to ensure approved FRS is present before vendor begins work
Revised Procedure
Vendor checks demand list each Monday and begins to schedule FRS creation meetings with requestors.
Collapsed review and prioritization into one meeting instead of 2 per week
New Policies
Demand prioritization requires completed FRS – ABC will not release work to vendor without approved FRS and completed questionnaire
First In First Out Policy – After approved FRS and completed demand form are submitted each prioritized demand item is built to completion. No in-flight reprioritization allowed

## Slide 51: Communication Plan
Task | Audience | Format | Timing
Decision Brief for new procedure | Requestors, Vendor, Sr Leadership | Formal Meeting with PowerPoint | February 3rd 2017
Organize vendor change | Vendor, Process Owner | Formal Meeting with Visio and SharePoint | February 17th 2017
Organize requestor change | Requestors, Vendor, Process Owner | Formal Meeting with Visio and SharePoint | February 22nd 2017
Final Go Live | Requestors, Vendor, Process Owner | Formal Meeting with Q&A | February 27th 2017
HyperCare | Requestors, Vendor | Formal Meeting | February 27th through April 13th 2017

## Slide 52: Training Plan
Training | Audience | Format | Timing
High Level Overview | Requestors, Vendor, Sr Leadership | PowerPoint | February 3rd 2017
Vendor Training & Responsibilities | Vendor, Process Owner | PowerPoint, SharePoint Site | February 17th 2017
Requestor Training | Requestors, Vendor, Process Owner | PowerPoint, SharePoint Site | February 24th 2017
Just in Time training | Requestors, Vendor | Phone Call | Thursdays March 2nd through April 13th 2017

## Slide 53: Updated Process Capability
Process Name | Capability (Sigma)
Minor Enhancement Delivery | 2.50

## Slide 54: Project Results
 | Current | Goal | Actual
COPQ | 93 hours rework | 40 hours rework | 40 hours rework
Relevant Metric | 33% | 17% | 15%
PPM (of DPMO) | 333333 | 166667 | 153846
Sigma Level | 1.93 | 2.47 | 2.50

## Slide 55: Lessons Learned
Key Lessons Learned
Stakeholders can have different opinions on how to follow well known processes
Identify stakeholders – even new ones that appear after implementation!
Consistent communication. Key stakeholders can show concern and reluctance to change just before implementation
Understand sensitivities with vendors and process change
Metrics and Reporting important to see gaps and improve
Negotiate with stakeholders wanting to change the process during DMAIC